Leave Management System

Task Assignment & Technology Stack Document

| Version | 1.1 |
| --- | --- |
| Date | April 2026 |
| Project | Leave Management System |
| Document Type | Task Assignment & Tech Stack |
| Team Size | 5 Members |
| Database | PostgreSQL 16 |
| Tech Paradigm | React + Node.js + PostgreSQL |
| Modules in Scope | Profile · Salary · Leave · Admin Panel |
| Out of Scope | Online Services module |
| Status | Active — In Development |

Internship Project  ·  Confidential

# 1. Project Overview

The Leave Management System (LMS) is a full-stack web portal based on the reference screenshots — a complete employee self-service system covering Profile management, Salary viewing, and Leave management, backed by a PostgreSQL database. The Online Services module is explicitly out of scope for this version.

## 1.1 Modules In Scope

| # | Module | Sub-Pages | Key Fields / Features |
| --- | --- | --- | --- |
| 1 | Profile | View Profile, Edit Profile | Name, ID, DOB, Date of Join, Department, Designation, Institution, PAN No., PF UAN, Bank Account, Email, Nitte Email, Contact No. |
| 2 | Salary | Salary Structure, Salary, Salary View, IT Form-16, Prov. Form-16 | Basic Pay, HRA, Allowances, Deductions, Gross/Net, Tax forms, PDF download |
| 3 | Leave | Apply Leave, Leave Card, Approved/Rejected List | Leave Type, Duty Incharge, From/To dates, Day Time, No of Days, Reason, Balance button, status tracking |
| 4 | Admin Panel | User Mgmt, Leave Policy, Holiday Calendar, Reports | CRUD for users/leave types, carry-forward rules, bulk reports, holiday seeding |

✕ Out of Scope: Online Services module (NOC Request, Bonafide Certificate) — not required for this version.

## 1.2 Leave Apply Form — Fields from Screenshots

| Field | Input Type | Validation | Notes |
| --- | --- | --- | --- |
| Leave Type | Dropdown | Required | Triggers Balance lookup |
| Duty Incharge | Text Input | Required | Person covering duties |
| Period — From | Date Picker | Required, not past | Defaults to today |
| Period — To | Date Picker | ≥ From date | Auto-calc working days |
| Day Time | Dropdown | Required | Full Day / Forenoon / Afternoon |
| No of Days | Number (Read-only) | Auto-computed | 0.5 for Forenoon/Afternoon |
| Reason | Textarea | Min 10 chars | Free-text |
| Balance Button | Action Button | — | Shows remaining days for selected type |

# 2. Technology Stack

The system uses a full-stack JavaScript architecture with React on the frontend, Node.js + Express on the backend, and PostgreSQL as the primary relational database. All tools are open-source and free-tier friendly for an internship environment.

## 2.1 Frontend

| Layer | Technology | Version | Why This Choice |
| --- | --- | --- | --- |
| Framework | React.js | v18.x | Component-based; mirrors the modular sidebar structure in screenshots |
| Routing | React Router DOM | v6.x | Client-side navigation for all sub-pages without full reloads |
| Styling | Tailwind CSS | v3.x | Utility-first; reproduces the navy sidebar, form layout, and table styles |
| State | Redux Toolkit | v2.x | Global auth state, leave balance cache, notification count |
| HTTP | Axios | v1.x | REST API calls with JWT interceptor and refresh-token retry logic |
| Forms | React Hook Form + Yup | latest | Validation for Leave Apply form (all 8 screenshot fields) |
| Date Picker | react-datepicker | latest | From/To picker with disabled weekends and public holidays |
| Tables | TanStack Table v8 | v8.x | Sortable, paginated leave history table seen at screenshot bottom |
| Icons | Lucide React | latest | Consistent icon set for sidebar nav items and action buttons |
| Toasts | react-hot-toast | latest | Success/error toasts on leave submission and approval actions |
| PDF | jsPDF + html2canvas | latest | Salary slips and Form-16 PDF generation and download |

## 2.2 Backend

| Layer | Technology | Version | Why This Choice |
| --- | --- | --- | --- |
| Runtime | Node.js | v20.x LTS | JavaScript across the full stack; one language for the whole team |
| Framework | Express.js | v4.x | Lightweight REST API; easy CRUD route setup |
| Auth | JWT + bcryptjs | latest | Stateless auth tokens; bcrypt cost=12 for password hashing |
| ORM | Sequelize | v6.x | PostgreSQL-compatible ORM with migration and seeder support |
| Validation | Joi | latest | Server-side schema validation for all leave form payloads |
| Email | Nodemailer | v6.x | SMTP email for approval/rejection notifications to employees |
| Scheduler | node-cron | latest | Reminders for pending approvals; yearly leave balance reset |
| File Upload | Multer | latest | Document uploads on Edit Profile page (from screenshot) |
| Security | Helmet + CORS + rate-limit | latest | HTTP headers, cross-origin control, brute-force login protection |

## 2.3 Database — PostgreSQL

PostgreSQL replaces MySQL as the primary database. Sequelize fully supports PostgreSQL with identical ORM syntax — only the dialect config and connection driver change.

| Layer | Technology | Version | Notes |
| --- | --- | --- | --- |
| Primary DB | PostgreSQL | v16.x | Robust relational DB for employee, leave, and salary data |
| PG Driver | pg + pg-hstore | v8.x | Required npm packages for Sequelize PostgreSQL dialect |
| ORM | Sequelize (dialect: postgres) | v6.x | Set dialect:"postgres" in config/database.js — all models unchanged |
| Migrations | Sequelize CLI | latest | npx sequelize-cli db:migrate — versioned schema for all 5 members |
| GUI Tool | pgAdmin 4 | v7.x | Free GUI for query testing and ER visualisation (replaces MySQL Workbench) |
| Container | postgres:16-alpine (Docker) | — | docker-compose service; data persisted via named volume |
| Backup | pg_dump | — | Daily cron backup to /backups/ directory |

| Sequelize config.js (PostgreSQL) | Docker Compose DB service |
| --- | --- |
| dialect: "postgres" host: process.env.DB_HOST port: 5432 username: process.env.DB_USER password: process.env.DB_PASS database: process.env.DB_NAME | db: image: postgres:16-alpine ports: ["5432:5432"] environment: POSTGRES_DB: lms_db volumes: [pgdata:/var/lib/...] |

## 2.4 DevOps, Testing & Tools

| Category | Tool | Purpose | Notes |
| --- | --- | --- | --- |
| Version Ctrl | Git + GitHub | Source control | Feature-branch workflow; PRs require 1 reviewer |
| Testing — FE | Jest + React Testing Library | Component tests | Leave form validation, balance display logic |
| Testing — BE | Jest + Supertest | API integration tests | All REST endpoints; 70% coverage target |
| API Testing | Postman | Manual testing | Shared collection committed to repo |
| API Docs | Swagger (OpenAPI 3.0) | Auto-generated docs | Served at GET /api-docs |
| Container | Docker + Docker Compose | Local dev env | 3 services: frontend, backend, postgres |
| CI/CD | GitHub Actions | Auto build & test | Lint → Test → Build on every PR to develop |
| Deployment | Render / Railway | Cloud hosting | Both support PostgreSQL free tier natively |
| Secrets | .env + dotenv | Config management | DB_HOST, DB_USER, DB_PASS, JWT_SECRET, SMTP_* |

# 3. PostgreSQL Database Schema

All tables are managed via Sequelize migrations. The schema below covers the 4 in-scope modules. The online_service_requests table is deliberately excluded.

## 3.1 Tables Overview

| # | Table | Module | Key Columns |
| --- | --- | --- | --- |
| 1 | users | Profile / Auth | id, name, email, password_hash, role, department, designation, institution, pan_no, pf_uan, bank_acct_no, nitte_email, contact_no, dob, date_of_join |
| 2 | leave_types | Leave | id, name, max_days_per_year, carry_forward (boolean) |
| 3 | leave_requests | Leave | id, user_id (FK), leave_type_id (FK), start_date, end_date, day_time, no_of_days, reason, duty_incharge, status, applied_on |
| 4 | leave_balances | Leave | id, user_id (FK), leave_type_id (FK), year, total_days, used_days |
| 5 | approval_logs | Leave | id, request_id (FK), manager_id (FK), action, comment, action_date |
| 6 | salary_components | Salary | id, user_id (FK), component_name, amount, type (earning/deduction) |
| 7 | salary_slips | Salary | id, user_id (FK), month, year, gross_salary, net_salary, generated_at |
| 8 | holidays | Leave / Admin | id, name, date, is_optional |
| 9 | refresh_tokens | Auth | id, user_id (FK), token_hash, expires_at, revoked |

## 3.2 Key PostgreSQL-Specific Notes

- Install pg and pg-hstore: npm install pg pg-hstore — required by Sequelize for the postgres dialect.

- Set POSTGRES_DB, POSTGRES_USER, POSTGRES_PASSWORD in .env and docker-compose.yml environment block.

- Use SERIAL or UUID (uuid-ossp extension) for primary keys — both supported in PostgreSQL 16.

- Run migrations: npx sequelize-cli db:migrate — applies all changes in order.

- Run seeders: npx sequelize-cli db:seed:all — seeds leave types, holidays, and admin user.

- pgAdmin 4 connects on localhost:5432 — use as the GUI alternative to MySQL Workbench.

- Backup command: pg_dump -U $DB_USER $DB_NAME > backup_$(date +%F).sql

# 4. System Architecture

| Tier | Technology | Responsibilities |
| --- | --- | --- |
| Presentation | React 18 + Tailwind CSS | Renders all UI: sidebar nav, profile view, leave apply form, salary pages, data tables |
| Application | Node.js 20 + Express | REST API: auth, leave CRUD, balance calculation, approval workflow, email notifications, reports |
| Data | PostgreSQL 16 + Sequelize | Stores Users, Leave Requests, Leave Balances, Approval Logs, Salary Records, Holidays |
| External | SMTP via Nodemailer | Sends email notifications on submission, approval, rejection, and pending reminders |

## 4.1 Folder Structure

| Path | Contents |
| --- | --- |
| /frontend/src/components/ | Sidebar, Table, Badge, Modal, DatePicker, StatusBadge |
| /frontend/src/pages/ | ProfilePage, LeaveApplyPage, LeaveCardPage, SalaryPage, AdminPage |
| /frontend/src/store/ | authSlice.js, leaveSlice.js, salarySlice.js |
| /frontend/src/api/ | auth.api.js, leave.api.js, salary.api.js, user.api.js |
| /backend/src/routes/ | auth.routes.js, leave.routes.js, salary.routes.js, user.routes.js |
| /backend/src/controllers/ | Business logic handlers per route module |
| /backend/src/models/ | User, LeaveRequest, LeaveType, LeaveBalance, ApprovalLog, Salary, Holiday |
| /backend/src/services/ | EmailService.js, NotificationService.js, ReportService.js |
| /backend/src/middleware/ | auth.middleware.js (JWT), rbac.middleware.js, upload.middleware.js |
| /backend/config/database.js | Sequelize config: dialect:"postgres", host, port 5432, credentials from .env |
| /backend/migrations/ | Sequelize migration files for all PostgreSQL table creation |
| /backend/seeders/ | Seed files: leave types, holidays, admin user |
| /docker-compose.yml | 3 services: frontend (3000), backend (5000), postgres (5432) |

# 5. Team Task Assignment

Tasks are split across 5 members by module. Each member owns their feature end-to-end — UI, API, and DB — for maximum learning. The Online Services module is not assigned to anyone.

## 5.1 Responsibility Overview

| Member | Role | Primary Module | Secondary Module | Tech Focus |
| --- | --- | --- | --- | --- |
| M-1 | Frontend Lead | Leave Module UI | Auth & Navigation | React, Tailwind, Redux, React Hook Form |
| M-2 | Frontend Dev | Profile & Salary UI | Responsive polish | React, Tailwind, jsPDF, react-datepicker |
| M-3 | Backend Lead | Auth & User API | PostgreSQL Schema | Node.js, Express, JWT, bcrypt, Sequelize + pg |
| M-4 | Backend Dev | Leave & Salary API | Email & Notifications | Node.js, Express, Nodemailer, node-cron |
| M-5 | QA & DevOps | Testing & CI/CD | Deployment & Docs | Jest, Supertest, Docker, GitHub Actions, Swagger |

## 5.2 Member 1 — Frontend Lead (Leave Module + Auth UI)

Auth & Global Layout

- Login page: email + password, show/hide toggle, error on bad credentials, redirect on success.

- JWT storage in httpOnly cookies; auto-redirect to login on token expiry.

- Sidebar Navigation: navy background (#1A2744), dropdowns for Profile / Salary / Leave, employee info + Sign Out at bottom — matching screenshots exactly.

- Route guards: unauthenticated users redirected to Login.

- Role-based rendering: Employee vs Manager vs HR Admin conditional UI.

Leave Module — All 4 Pages

- Leave Apply page: all 8 form fields from screenshot. Balance button calls GET /api/leave/balance. Auto-calculates No of Days excluding weekends and holidays. Halves days for Forenoon/Afternoon.

- Leave history table below form: Leave Type, From Date, To Date, No of Days, Day Time columns — sortable, paginated.

- Leave Card page: balance summary table (Total / Used / Remaining / Pending) per leave type.

- Approved/Rejected List: colour-coded badges — Approved (green), Rejected (red), Pending (orange). Cancel button on Pending rows.

| # | Deliverable | File | Sprint |
| --- | --- | --- | --- |
| 1 | Login page | LoginPage.jsx | Sprint 1 |
| 2 | Sidebar + layout shell | Sidebar.jsx / AppLayout.jsx | Sprint 1 |
| 3 | Leave Apply form (all 8 fields + Balance button) | LeaveApplyPage.jsx | Sprint 2 |
| 4 | Leave Card — balance summary table | LeaveCardPage.jsx | Sprint 2 |
| 5 | Approved/Rejected list with status badges | LeaveListPage.jsx | Sprint 3 |
| 6 | Route guards + role-based rendering | PrivateRoute.jsx | Sprint 1 |

## 5.3 Member 2 — Frontend Developer (Profile + Salary)

Profile Module

- Profile View: displays all fields from screenshot — Name, ID, DOB, Date of Joining, Department, Designation, Institution, PAN No., PF UAN, Bank Account No., Email ID, Nitte Email ID, Contact No.

- Avatar initials circle at top of profile card.

- Edit Profile: form with file upload. Note banner: "Please complete your profile and upload documents for all regulatory requirements."

- Validation: email format, PAN regex (AAAAA9999A), 10-digit contact number.

Salary Module

- Salary Structure page: itemised card — Basic Pay, HRA, Transport, Medical, Special Allowance, Gross, PF Deduction, Professional Tax, TDS, Net Salary.

- Salary page: month-wise list table with view/download action per row.

- IT Form-16 and Prov. Form-16: year selector + Download PDF button.

- Salary slip PDF via jsPDF triggered from Salary page.

| # | Deliverable | File | Sprint |
| --- | --- | --- | --- |
| 1 | Profile view (all screenshot fields) | ProfileViewPage.jsx | Sprint 1 |
| 2 | Edit profile form + file upload | ProfileEditPage.jsx | Sprint 2 |
| 3 | Salary Structure itemised card | SalaryStructurePage.jsx | Sprint 2 |
| 4 | Salary slips list + month view | SalaryPage.jsx | Sprint 2 |
| 5 | Salary slip PDF (jsPDF) | utils/salaryPdf.js | Sprint 3 |
| 6 | IT Form-16 and Prov. Form-16 pages | Form16Page.jsx | Sprint 3 |

## 5.4 Member 3 — Backend Lead (Auth + User API + PostgreSQL Schema)

Database Setup (PostgreSQL)

- Install pg and pg-hstore; configure Sequelize with dialect:"postgres" and port 5432.

- Define all Sequelize models: User, LeaveRequest, LeaveType, LeaveBalance, ApprovalLog, SalarySalarySlip, Holiday, RefreshToken.

- Write migration files for every table — no raw SQL; all schema via npx sequelize-cli db:migrate.

- Seed data: 5 leave types (Annual, Casual, Sick, Special Casual, Earned), current year holidays, default HR Admin account.

- Set up docker-compose.yml postgres:16-alpine service with named volume pgdata.

Auth API

- POST /api/auth/login — validate credentials, return signed JWT (15 min) + refresh token stored in DB.

- POST /api/auth/refresh — exchange refresh token for new JWT.

- POST /api/auth/logout — revoke refresh token in refresh_tokens table.

- POST /api/auth/forgot-password — send reset email.

- POST /api/auth/reset-password — validate token, update bcrypt hash.

- auth.middleware.js — verify JWT on every protected route.

- rbac.middleware.js — check role: Employee, Manager, HR Admin.

User / Profile API

- GET /api/users/me — all profile fields (name, id, dob, department, designation, institution, panNo, pfUan, bankAcctNo, email, nitteEmail, contactNo).

- PUT /api/users/me — update editable fields; server-side PAN and email validation via Joi.

- POST /api/users/me/documents — Multer file upload; stores path in DB.

- GET /api/users (HR Admin) — paginated user list.

- POST /api/users (HR Admin) — create employee account.

| # | Deliverable | File | Sprint |
| --- | --- | --- | --- |
| 1 | PostgreSQL config + Docker Compose DB service | config/database.js | Sprint 1 |
| 2 | All Sequelize models + associations | models/*.js | Sprint 1 |
| 3 | Migrations for all 9 tables | migrations/*.js | Sprint 1 |
| 4 | Seeders (leave types, holidays, admin) | seeders/*.js | Sprint 1 |
| 5 | Auth API (login / refresh / logout / reset) | routes/auth.routes.js | Sprint 1 |
| 6 | JWT + RBAC middleware | middleware/auth.js | Sprint 1 |
| 7 | User / Profile CRUD API | routes/user.routes.js | Sprint 2 |

## 5.5 Member 4 — Backend Developer (Leave API + Salary API + Notifications)

Leave API

- POST /api/leave/apply — create request; validate dates, check balance, detect overlap in PostgreSQL.

- GET /api/leave/my-requests — paginated history for the logged-in user.

- GET /api/leave/balance?type=X — returns available days (powers the Balance button in form).

- DELETE /api/leave/:id/cancel — cancel Pending request; restore leave_balances.used_days.

- GET /api/leave/pending (Manager) — pending requests from manager's team.

- PUT /api/leave/:id/approve (Manager) — approve, deduct balance, trigger email.

- PUT /api/leave/:id/reject (Manager) — reject with mandatory comment, trigger email.

- GET /api/leave/team-calendar (Manager) — all team leave dates for calendar view.

- GET /api/leave/all (HR Admin) — all requests with date/type/status filters.

Salary API

- GET /api/salary/structure — itemised components (Basic, HRA, etc.) for logged-in employee.

- GET /api/salary/slips — list of monthly salary slips.

- GET /api/salary/slip/:month/:year — full slip data for jsPDF generation on frontend.

- GET /api/salary/form16/:year — Form-16 tax data.

Notification Service

- EmailService.js: HTML email templates for Leave Submitted (to Manager), Approved (to Employee), Rejected (to Employee), Cancelled (both).

- node-cron: daily check for pending approvals > 48 hours (reminder to manager), yearly balance reset on Jan 1.

| # | Deliverable | File | Sprint |
| --- | --- | --- | --- |
| 1 | Leave apply + balance + cancel API | routes/leave.routes.js | Sprint 2 |
| 2 | Manager approve / reject API | controllers/leave.ctrl.js | Sprint 2 |
| 3 | Salary structure + slips + Form-16 API | routes/salary.routes.js | Sprint 2 |
| 4 | Email notification templates | services/EmailService.js | Sprint 3 |
| 5 | Cron jobs (reminders + yearly reset) | services/cron.js | Sprint 3 |
| 6 | HR Admin all-leaves report API | routes/admin.routes.js | Sprint 3 |

## 5.6 Member 5 — QA Engineer & DevOps

Testing

- Jest unit tests for: day-count calculation, overlap detection, balance check utility functions.

- React Testing Library: Login form validation, Leave Apply form validation, Balance button behaviour.

- Supertest integration tests: all auth routes, leave CRUD routes, manager approval flow. Target: 70% code coverage.

- Shared Postman collection for manual API testing — committed to /docs/postman/ in repo.

Infrastructure

- docker-compose.yml: frontend (port 3000), backend (port 5000), postgres:16-alpine (port 5432) with pgdata named volume.

- .env.example committed with keys: DB_HOST, DB_PORT, DB_USER, DB_PASS, DB_NAME, JWT_SECRET, SMTP_HOST, SMTP_USER, SMTP_PASS.

- GitHub Actions CI: on every PR → ESLint → Jest → Build. Blocks merge on failure.

- Deploy workflow: merge to main → build Docker images → deploy to Render (both support PostgreSQL).

Documentation

- Swagger/OpenAPI 3.0 at GET /api-docs — all endpoints annotated.

- README.md: setup steps (docker-compose up), env vars, pgAdmin 4 setup instructions.

- CONTRIBUTING.md: branch naming, commit convention, PR checklist.

| # | Deliverable | File | Sprint |
| --- | --- | --- | --- |
| 1 | Docker Compose (frontend + backend + postgres) | docker-compose.yml | Sprint 1 |
| 2 | GitHub Actions CI workflow | .github/workflows/ci.yml | Sprint 1 |
| 3 | Frontend component tests (leave form, login) | __tests__/frontend/ | Sprint 2 |
| 4 | Backend API integration tests | __tests__/backend/ | Sprint 2 |
| 5 | Swagger API documentation | swagger.config.js | Sprint 3 |
| 6 | README + CONTRIBUTING + .env.example | docs/*.md | Sprint 3 |
| 7 | Production deployment to Render | render.yaml | Sprint 4 |

# 6. API Endpoints Reference

All endpoints are prefixed /api/v1. Bearer JWT required on all routes except /auth/login and /auth/forgot-password. Online Services endpoints are excluded.

| Method | Role | Endpoint | Module | Description |
| --- | --- | --- | --- | --- |
| POST | All | /auth/login | Auth | Returns JWT + refresh token |
| POST | All | /auth/refresh | Auth | Renew expired JWT |
| POST | All | /auth/forgot-password | Auth | Send password reset email |
| GET | Employee | /users/me | Profile | All profile fields from screenshot |
| PUT | Employee | /users/me | Profile | Update editable profile fields |
| POST | Employee | /users/me/documents | Profile | Upload profile documents (Multer) |
| POST | Employee | /leave/apply | Leave | Submit leave request (all 8 form fields) |
| GET | Employee | /leave/my-requests | Leave | Paginated leave history table |
| GET | Employee | /leave/balance?type=X | Leave | Powers Balance button in Apply form |
| DELETE | Employee | /leave/:id/cancel | Leave | Cancel pending request; restore balance |
| GET | Manager | /leave/pending | Leave | Pending approval queue for manager |
| PUT | Manager | /leave/:id/approve | Leave | Approve; deduct balance; send email |
| PUT | Manager | /leave/:id/reject | Leave | Reject with mandatory comment; email |
| GET | Employee | /salary/structure | Salary | Itemised salary breakdown card |
| GET | Employee | /salary/slip/:month/:year | Salary | Slip data for PDF generation |
| GET | Employee | /salary/form16/:year | Salary | Form-16 / Prov. Form-16 tax data |
| GET | HR Admin | /leave/all | Admin | All leave requests with filters |
| GET | HR Admin | /users | Admin | Paginated employee list |

# 7. Sprint Plan — 4 × 2-Week Sprints

| Sprint | Weeks | M-1 (FE Lead) | M-2 (FE Dev) | M-3 (BE Lead) | M-4 / M-5 |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | 1–2 | Login page, Sidebar nav, route guards | Profile view page | PG config, models, migrations, seeds, Auth API | Docker Compose (postgres), CI pipeline |
| Sprint 2 | 3–4 | Leave Apply form, Leave Card, Balance button | Profile edit, Salary structure page | User API, Leave apply + balance API | Approve/reject API, Salary API, FE tests |
| Sprint 3 | 5–6 | Approved/Rejected list, Manager view | Salary slip PDF, Form-16 | Admin API, HR reports | Email service, cron, Swagger, BE tests |
| Sprint 4 | 7–8 | Bug fixes, responsive polish | UX polish, accessibility | Performance + security hardening | Deployment, load test, final docs |

# 8. Git Workflow

## 8.1 Branch Strategy

| Branch | Owner | Purpose |
| --- | --- | --- |
| main | M-5 | Production only. Protected — no direct pushes. |
| develop | All members | Integration branch. All feature branches target here. |
| feature/xxx | M-1, M-2 | e.g. feature/leave-apply-form, feature/profile-view |
| api/xxx | M-3, M-4 | e.g. api/leave-endpoints, api/auth-jwt |
| fix/xxx | Any | Bug fixes only. e.g. fix/balance-calculation-error |

## 8.2 Commit Convention

- feat: short description — new feature

- fix: short description — bug fix

- test: short description — adding/updating tests

- docs: short description — documentation

- chore: short description — config, deps, Docker, CI

## 8.3 PR Rules

- Minimum 1 peer review approval before merge to develop.

- CI must pass (ESLint + Jest + build) — no red checks, no merge.

- PR description: What was done | How to test | Screenshots for UI changes.

- Delete the feature branch after merging.

# 9. Revision History

| Version | Date | Changes | Author |
| --- | --- | --- | --- |
| 1.0 | Apr 2026 | Initial draft | Internship Team |
| 1.1 | Apr 2026 | Changed DB to PostgreSQL; removed Online Services module | Internship Team |